Backend (Dev 1 & Dev 2)

- Project Setup: Create the base OOP classes (Artifact, Visitor, Guide). Write the C# database connection string.

- Core CRUD: Write the C# methods to INSERT, SELECT, UPDATE, and DELETE artifacts in the database.

- Relationships: Write the SQL/C# logic to link Visitors to Guides (handling relational data).

- Unique Feature Backend (QR Logic): Install the QRCoder NuGet package. Write the C# logic to extract specific visitor details from the database and format them into the single string payload needed for generation. Dev 4 can leverage GitHub Copilot within VS Code to quickly generate the boilerplate syntax for the QRCoder library.

- Dashboard Metrics: Write the SQL queries that calculate total visitors, total artifacts, and available guides.

- Exception Handling: Wrap all database calls, QR generation methods, and user inputs in try-catch blocks to prevent the app from crashing.

- Bug Fixing Sprint: Fix the errors found by your QA team. Refine database interactions.

- Final Integration Test: Run through every single feature of the app end-to-end to ensure the database updates correctly and the UI remains responsive.

Front-End (Dev 3 & Dev 4)

- UI Skeleton: Create the project. Build the Main Menu dashboard shell and create empty forms for Artifacts and Visitors.

- Form Design: Design the "Add/Edit Artifact" screen (textboxes, dropdowns). Design the "Register Visitor" screen.

- Fake Data Integration: Add fake, hardcoded data into the UI grids/lists to test layout and data flow.

- Unique Feature UI (QR Display): Add a PictureBox control to the Visitor Dashboard. Wire up the backend to convert the generated QR payload into a Bitmap image and display it on screen. Add an optional "Save Ticket" button.

- Dashboard UI: Design the home screen metrics and link them to the backend queries created by Dev 1 & 2.

- Input Validation: Add rules to the forms (e.g., preventing users from typing letters into a "Phone Number" or "Age" text box).

- UI Polish: Ensure all buttons align, colors match, and navigation between screens is smooth and logical. Test the QR code scanning directly from the screen.

- Final Integration Test: Confirm the unique feature functions flawlessly as an interactive element.